Sprint Planning – (3)

## Know the end from the beginning

* March 31st, 2021
* ~2-3 Hours/day \* 2 Weeks = ~35 Hours
* No Vacations, some other big class projects but shouldn’t interfere with the project timeline
* Fixing everything up so it’s all connected and works like it should (1-10)
* Assign a ScrumMaster for this sprint – Andrew Rasmussen
  + Bryson Meiling
  + Andrew Rasmussen
  + Peyton Kiel
  + Brandon Garrett

## Fill out details for each story

* Each story that you bring in has a description with:
  + Credential Issues Throwing an Error
    - Medium
    - When logging in there’s an issue with tokens not being authorized correctly
  + Database Population
    - Large
    - We need to populate our database with data to reference
  + Layout Changes
    - Small
    - The layout doesn’t look the best on smaller devices, need to account for that
  + Search Function
    - Medium
    - Search function needs to be implemented and connected to database

## Artifacts