**Daily Scrum or Standup Meeting**

Team name: RubberDuckyParking – Group 6

Scrum Master: Peyton Kiel

Date: 3/10/21

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Bryson | Working on connecting the front-end with the back-end, developing static templates | Familiarize himself with React and be prepared to implement React with the Django Rest framework | Having to learn a new framework to develop with the Django Framework |
| Andrew | Some Django Rest framework setup | Implement the React app set up with the Django framework and prepare to teach us how to make static templates | Having to start the frontend pretty much from scratch |
| Peyton | Working on static templates and bug fixes | Familiarize himself with React and be prepared to implement React with the Django Rest framework | Having to learn a new framework to develop with the Django Framework |
| Brandon | Working on static templates and bug fixes | Familiarize himself with React and be prepared to implement React with the Django Rest framework | Having to learn a new framework to develop with the Django Framework |
|  |  |  |  |

# Burndown

* We discussed the project and where we were at with it. We’re pretty ahead of the curve technically when it comes to project details, but we’re running into issues with implementing Django Rest with the Django front-end framework. We’ve decided to change the front-end portion of it so we’re running Django Rest with a React application. This is a big change but Andrew feels very comfortable and proficient implementing it, enough so that he recommended it.
* Those of us who don’t know React will be spending the next week learning React and Ajax so we can be helpful when creating the front end of the project when Andrew finishes implementing it. We’ve also made a goal to utilize the Github board more and do a better job at documenting our work more thoroughly.
* It may feel like it was a waste of time to develop the current front-end, but it helped us know the layout and how it should be connected. It shouldn’t be too hard to move the Django front-end framework over to the React application too.

# Screenshot of you project board

A screenshot of a computer

Description automatically generated