**Daily Scrum or Standup Meeting**

Team name: RubberDuckyParking – Group 6

Scrum Master: Bryson

Date: 4/12/21

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Bryson | Started all the route for the user and creating front end | Finish out the host and attendant routes | The Host route has a lot of calls to the back end and might take a while |
| Andrew | Finish the most routes for the backend |  | May be a challenge to connect the backend and front-end |
| Peyton | Learned React and worked on the front end development | Keep working on the front-end of the project and layout design, work on CSS | Continuing to find things to work on to help with limited knowledge of React |
| Brandon | Worked on learning react and fixing any bugs | Help develop the front-end by working on the CSS and fixing more bugs | Continuing to find things to work on to help with limited knowledge of React |
|  |  |  |  |

# Burndown

* We went over the different API calls and URLs that Andrew has created and figured out how to use Insomnia to visualize the json data that is getting returned from Django rest framework
* We planned out the next week and how we need to complete the host and attendant routes. The host route shouldn’t be that bad now that we have the routes for the api figures out.

# Screenshot of you project board

